01/15/14 2:00 pm Team meeting.

Discussed Jason's work over the break: image-processing software is complete however the auto-recognition training is taking too long

 ECE members will consult Dr. V. Debrunner(image-processing) and Dr. Foo (computer intelligence)

Went over the topics of the Restated Project Scope and assigned work to each members

 scheduling – updated with the Spring deadlines, so far on time

 any major changes or corrections – nothing major, added more analysis of design as requested

 unexpected issues – the batteries were never shipped, they will be purchased from a reliable vendor ASAP

 update on procurement – see unexpected issues

regular ME staff meetings has been scheduled to be at 3:00 pm on Tuesdays