02/04/14 3:00 pm Team meeting

Midterm I presentation scheduled for 02/13/14 3:40 pm

 not specified whether report is due or not

New battery purchase has been made through HobbyTown

 shipping is estimated to take couple of weeks

ME members

 scheduled to complete camera mount and air drop implementation

 start air drop simulation/calculations

ECE members

 scheduled to test A/V system and autopilot system

 continued efforts in image processing